Blood Bank Management

System Project

First Sprint Backlog & Status

### Product Backlog

- User Management:

  - User registration for admin, donor, hospital, and organization (done)

  - User login and authentication (yet to be done)

  - Role-based access control (in progres)

- Inventory Management:

  - Inventory schema definition (done)

  - Inventory CRUD operations (done)

  - Search and filter functionality for inventory (in progress)

- Donation Management:

  - Scheduling and managing blood donations

  - Tracking donation history

- Reporting and Analytics:

  - Generate reports for blood inventory

  - Dashboard for user activities and inventory status

- Testing and Deployment:

  - Unit and integration testing

  - Continuous deployment and integration setup

### Status Update for Sprint 1

- Connected to MongoDB database: Completed

- Defined user schema: Completed

- Defined inventory schema: Completed

- Created frontend registration for admin: Completed

- Created frontend registration for donor: Completed

- Created frontend registration for hospital: Completed

- Created frontend registration for organization: Completed

- Develop backend logic for inventory management (CRUD operations)   Completed

- Develop backend logic for user management (CRUD operations)    Completed

- Implement JWT (JSON Web Token) authentication    Completed

- Set up authentication routes on the backend    Completed

Live recording of Working software status

Connection to MongoDb database

2nd Sprint Backlog items

### Sprint 2 Backlog

User Login and Authentication:

- Create login page for all user types (admin, donor, hospital, organization)

- Validate user credentials on login

- Handle login errors and display appropriate messages

- Store JWT token in the client-side securely (e.g., localStorage or cookies)

User Logout and Authentication:

- Implement logout functionality on the frontend

- Invalidate JWT token on logout

- Redirect users to the login page upon logout

- Ensure secure token storage and invalidation

Frontend for Inventory Management:

- Create inventory dashboard for viewing inventory status

- Implement inventory list view with search and filter options

- Develop forms for adding new inventory items

- Develop forms for updating existing inventory items

- Implement delete functionality for inventory items

Role-Based Access Control:

- Define roles and permissions for different user types (admin, donor, hospital, organization)

- Implement middleware on the backend to check user roles and permissions

- Restrict access to certain routes based on user roles

- Display different UI elements based on user roles (e.g., admin sees more options than a donor)

- Test access control to ensure correct permissions for each user type

--------------------------------------------------------------------------------