Blood Bank Management System Project

Second Sprint Backlog

and Status

### Sprint 2 Backlog :

User Login and Authentication:

- Create login page for all user types (admin, donor, hospital, organization)(Completed)

- Validate user credentials on login(Completed)

- Handle login errors and display appropriate messages(Completed)

- Store JWT token in the client-side securely (e.g., localStorage or cookies)(Completed)

User Logout and Authentication:

- Implement logout functionality on the frontend(Completed)

- Invalidate JWT token on logout(Completed)

- Redirect users to the login page upon logout(Completed)

- Ensure secure token storage and invalidation(Completed)

- Handle session expiration and token renewal(Completed)

Frontend for Inventory Management:

- Create inventory dashboard for viewing inventory status(in Progress)

- Implement inventory list view with search and filter options(in Progress)

- Develop forms for adding new inventory items(in Progress)

- Develop forms for updating existing inventory items(in Progress)

- Implement delete functionality for inventory items( in Progress)

- Display inventory details (e.g., blood type, quantity, expiration date)( in Progress)

- Implement pagination for large inventory lists( in Progress)

Role-Based Access Control:

- Define roles and permissions for different user types (admin, donor, hospital, organization)(Completed)

- Implement middleware on the backend to check user roles and permissions(Completed)

- Restrict access to certain routes based on user roles(Completed)

- Display different UI elements based on user roles (e.g., admin sees more options than a donor)(in Progress)

We have completed middleware and backend part of web App Front-end we have started dashboard for inventory blood bank. Will be completed in sprint 3

### Sprint 3 Backlogs:

- UI Elements:

  - Donor Records:

    - Display donor information

    - Allow editing of donor records

    - Implement search and filter options for donor records

  - Admin Dashboard:

    - Display summary of inventory status

    - Show recent activities and notifications

    - Provide quick links to manage users and inventory

  - Hospital Records:

    - Display hospital information

    - Allow editing of hospital records

    - Implement search and filter options for hospital records

  - Blood In and Out:

    - Display blood donation and usage records

    - Implement forms for recording blood donations and usage

    - Provide detailed view and search options for blood transactions

- Donation Management:

  - Scheduling and managing blood donations:

    - Implement functionality to schedule blood donation appointments

    - Manage and track donation appointments

  - Tracking donation history:

    - Display donation history for users

    - Allow users to view their past donations

- Reporting and Analytics:

  - Generate reports for blood inventory:

    - Create reports summarizing blood inventory status

  - Dashboard for user activities and inventory status:

    - Implement a dashboard to visualize user activities and inventory metrics

- Testing and Deployment:

  - Unit and integration testing:

    - Develop and execute unit tests for all components

    - Perform integration testing to ensure components work together

  - Continuous deployment and integration setup:

    - Set up continuous integration and deployment pipelines

    - Automate testing and deployment processes to streamline updates

----------------------------------------------------------------------------------------------