Blood Bank Management System Project

Third Sprint Backlog

and Status

### Sprint 3 Backlog :

- UI Elements: (Completed)

  - Donor Records:

    - Display donor information

    - Allow editing of donor records

    - Implement search and filter options for donor records

  - Admin Dashboard:

    - Display summary of inventory status

    - Show recent activities and notifications

    - Provide quick links to manage users and inventory

  - Hospital Records:

    - Display hospital information

    - Allow editing of hospital records

    - Implement search and filter options for hospital records

  - Blood In and Out:

    - Display blood donation and usage records

    - Implement forms for recording blood donations and usage

    - Provide detailed view and search options for blood transactions

- Donation Management:(completed)

  - Scheduling and managing blood donations:

    - Implement functionality to schedule blood donation appointments

    - Manage and track donation appointments

  - Tracking donation history:

    - Display donation history for users

    - Allow users to view their past donations

- Reporting and Analytics:(completed)

  - Generate reports for blood inventory:

    - Create reports summarizing blood inventory status

  - Dashboard for user activities and inventory status:

    - Implement a dashboard to visualize user activities and inventory metrics

- Testing and Deployment:(Completed)

  - Unit and integration testing:

    - Develop and execute unit tests for all components

    - Perform integration testing to ensure components work together

  - Continuous deployment and integration setup:

    - Set up continuous integration and deployment pipelines

    - Automate testing and deployment processes to streamline updates

Sprint Velocity

### Sprint 1:

- Number of User Stories: 10 (Completed)

### Sprint 2:

- Number of User Stories: 9

  - Completed: 7

  - In Progress: 2 (all completed in Sprint 3)

### Sprint 3:

- Number of User Stories: 8 (all completed)

### Total User Stories Completed So Far:

- Sprint 1: 10 user stories

- Sprint 2: 7 user stories

- Sprint 3: 8 user stories

### Sprint Velocity Calculation:

- Total Completed User Stories: 10 (Sprint 1) + 7 (Sprint 2) + 8 (Sprint 3) = 25 user stories completed so far.

- Number of Completed Sprints: 3

- Average Sprint Velocity:

  - Total completed user stories / Number of completed sprints = 25 / 3 ≈ 8.33 user stories per sprint (on average).